# Draft Addition to the

# 1999-2004 Wellington Regional Land Transport Strategy

## Western Corridor Implementation Plan

The Western Corridor runs from Otaki to the Ngauranga Merge.  It generally follows the line of the current State Highway One and the North Island Main Trunk Railway from Otaki to Wellington.  The 1999-2004 Wellington Regional Land Transport Strategy includes the following project:

“Develop a Western Corridor Implementation Plan that includes both road and rail and identifies the optimum package for the corridor.”

What follows is that plan.  The technical support for the plan can be found in a companion report, “Western Corridor Implementation Plan Report of the Technical Group.  29 March 2000.” The technical report is available from the Regional Council.

## The Plan

Undertake the following roading and public transport projects in the corridor during the period 2000-2004 (note : projects not already included in the Regional Land Transport Strategy are marked accordingly).

## Roading

- Construct a new two lane bridge at Paremata alongside the existing bridge ($4.3m)

- Undertake the safety improvements on State Highway One north of Paremata ($8.7 m)

- Construct the safety improvements at McKays Crossing ($12.3 m)

- Implement the Active Traffic Management System at Ngauranga Gorge and three lanes in each direction south to the State Highway One and Two merge ($5 m)

- Construct the river crossing stage of the Kapiti Local Connecting Road ($37 m)

- Provide capacity improvements on State Highway One appropriate to the timing of Transmission Gully (new project)

- Appropriate agencies to commence developing proposals for the future of the existing State Highway once Transmission Gully built

## Public Transport

- Upgrade the Paraparaumu Railway Station building ($0.5 m)

- Build a new railway station at Raumati ($2 m)

- Extend the urban electric rail service to Waikanae ($5 m)

- Increase weekday urban rail frequency from the Kapiti Coast to Wellington to 15 minutes in peak period and 30 minutes in the of-peak (annual additional cost of $1.2 m)

- Provide additional commuter car and cycle parks at major railway stations

- Seal existing unsealed carparks at stations

- Increase rail feeder bus services to match the increase in urban rail frequency

## Projects Outside the Corridor

- Construct the Ngauranga-Aotea tidal flow system ($16 m)

- Construct the bus/rail interchange and associated pedestrian connections at Wellington station ($8 m)

## Projects Beyond 2004

## Roading

- Construct Transmission Gully as a toll road as soon as possible ($233 m) (new project)

- Construct the remainder of the Kapiti Local Connecting Road ($24 m)

- Construct the Hutt Valley – Porirua Road Link ($62 m)

Building Transmission Gully Early as a Toll Road will Require:

(a)	Some funding from local sources depending on the level of funding support provided by Transfund New Zealand; and

(b)	Legislation to allow the road to be tolled