Report 00.266

27 April 2000

File: T/8/1/1

[0034.kpg]

Report to the Passenger Transport Committee

By Kevin Grace, Transport Infrastructure Co-ordinator

Current Status of Passenger Transport Infrastructure Projects

1.	Purpose

To update the Committee on the status of various passenger transport infrastructure projects.

2.	Background

At the Passenger Transport Committee meeting on 27 November 1997 the Committee requested that regular updates of the status of passenger transport infrastructure projects be provided.

3.	Comment

3.1	Waterloo Carpark Development

The tender was awarded to Construction Service Company Limited and work began early in March.  Work has now progressed to the sealing stage and the landscape work is about to be started.  It is on schedule to be completed in May.

3.2	Paekakariki At Grade Crossing

The At Grade Crossing at Paekakariki was completed in March and is now in operation.

4.	Communications

We expect the Hutt News to feature an update on the Waterloo Carpark Development between now and its completion.  They will be contacted to this end soon.

Tranz Rail have produced a press release and organised an official opening of the At Grade Crossing for 20th April 2000.

5.	Recommendation

That this report be received for information.

Report prepared by:					Approved for submission by:

KEVIN GRACE	TONY BRENNAND

# Transport Infrastructure Co-ordinator	Manager, Transport Policy

DAVE WATSON

Divisional Manager, Transport